Accessibility Testing Requirements
& Acceptance Criteria

WCAG 2.1 Level AA & Section 508 Compliance
AEM Edge Delivery Services (EDS) Website

Date: June 2026
Compliance Target: WCAG 2.1 Level AA + Section 508
Scope: All public-facing EDS website pages
Version: 1.0

# Table of Contents

1. Executive Summary & Compliance Scope

2. Applicable Standards & Success Criteria

3. Testing Requirements

4. Testing Tools & Methodology

5. Test Cases by WCAG Principle

6. Acceptance Criteria

7. Defect Classification & Severity

8. Testing Schedule & Cadence

9. Reporting & Deliverables

10. Roles & Responsibilities

Appendix A: WCAG 2.1 AA Checklist

Appendix B: Section 508 Mapping

Appendix C: Test Results Template

# 1. Executive Summary & Compliance Scope

This document defines the accessibility testing requirements and acceptance criteria for the AEM Edge Delivery Services (EDS) website. All public-facing pages must meet WCAG 2.1 Level AA conformance and Section 508 of the Rehabilitation Act requirements. Test results must be documented and provided as part of each delivery milestone.

## Compliance Scope

| Scope Item | Included | Notes |
| --- | --- | --- |
| All public-facing web pages | Yes | Every page template and content variation |
| All interactive blocks/components | Yes | Navigation, forms, accordions, tabs, carousels, modals |
| PDF/downloadable documents | Yes | Must be accessible or HTML equivalent provided |
| Video & audio content | Yes | Captions, transcripts, audio descriptions required |
| Third-party embedded content | Yes | Must meet same standards or provide accessible alternative |
| Email templates | Out of scope | Separate accessibility review if applicable |
| Admin/authoring interfaces | Out of scope | Adobe-managed; covered under Adobe VPAT |

## Compliance Targets

| Standard | Level | Requirement |
| --- | --- | --- |
| WCAG 2.1 | Level AA | All 50 success criteria at Level A and AA must be met |
| Section 508 | Full conformance | Revised Section 508 (aligned with WCAG 2.0 AA, plus additional requirements) |
| ADA Title III | Conformance | Achieved through WCAG 2.1 AA compliance |

Important: Non-compliance is a legal and reputational risk. Any defects classified as Critical or Major must be remediated before production deployment. No page may be published with known Critical accessibility defects.

# 2. Applicable Standards & Success Criteria

## 2.1 WCAG 2.1 Four Principles (POUR)

| Principle | Meaning | Key Guidelines |
| --- | --- | --- |
| Perceivable | Information must be presentable to users in ways they can perceive | Text alternatives, captions, adaptable content, distinguishable content |
| Operable | UI components and navigation must be operable by all users | Keyboard accessible, enough time, no seizure triggers, navigable, input modalities |
| Understandable | Information and UI operation must be understandable | Readable, predictable, input assistance |
| Robust | Content must be robust enough to work with current and future technologies | Compatible with assistive technologies, valid markup |

## 2.2 Section 508 Revised Standards (Key Provisions)

| Provision | Requirement | WCAG Mapping |
| --- | --- | --- |
| E205 - Content | All public-facing electronic content must conform | WCAG 2.0 Level AA |
| E205.4 - Accessibility Standard | WCAG 2.0 Level A and AA | Direct reference |
| E207 - Software | Web apps must be accessible (including ARIA) | WCAG + ARIA best practices |
| E602 - Support Documentation | Accessibility features must be documented | VPAT / ACR |
| E603 - Support Services | Support must accommodate people with disabilities | Alternative contact methods |

Note: Section 508 Revised Standards (2018) directly incorporate WCAG 2.0 AA. By meeting WCAG 2.1 AA, you exceed Section 508 requirements. This document tests against the higher WCAG 2.1 AA standard.

# 3. Testing Requirements

## 3.1 Testing Types Required

| Test Type | Description | When | Who |
| --- | --- | --- | --- |
| Automated Scanning | Run automated tools (axe, Lighthouse, WAVE) to catch programmatically detectable issues | Every build / PR | Developers (CI pipeline) |
| Manual Keyboard Testing | Navigate entire page using only keyboard; verify focus order, visibility, operability | Every sprint (new components) | QA / Accessibility Tester |
| Screen Reader Testing | Navigate with NVDA, JAWS, and VoiceOver; verify content is announced correctly | Every sprint (new components) | Accessibility Specialist |
| Color Contrast Analysis | Verify all text/UI elements meet minimum contrast ratios | Design review + dev testing | Designer + Developer |
| Responsive/Zoom Testing | Verify content remains accessible at 200% zoom and across breakpoints | Every sprint | QA |
| Cognitive Accessibility Review | Assess readability, predictability, error prevention for users with cognitive disabilities | Per template / major feature | Accessibility Specialist |
| Assistive Technology Compatibility | Test with screen magnifiers, voice control, switch devices | Pre-release (regression) | Accessibility Specialist |
| PDF/Document Accessibility | Verify downloadable documents are tagged, structured, and readable | Per document upload | Content Author + QA |

## 3.2 Testing Coverage Requirements

| Coverage Area | Requirement |
| --- | --- |
| Page templates | 100% of unique page templates must be tested |
| Blocks/Components | 100% of unique blocks must be tested in all variants |
| Interactive patterns | 100% of interactive elements (forms, nav, modals, tabs, accordions) |
| Content types | Representative pages for each content type (article, product, landing, etc.) |
| Breakpoints | Mobile (375px), Tablet (768px), Desktop (1440px) at minimum |
| Zoom levels | 100%, 150%, 200%, 400% (WCAG 1.4.10 - Reflow) |
| Browsers | Chrome (latest), Firefox (latest), Safari (latest), Edge (latest) |
| Screen readers | NVDA + Chrome, JAWS + Chrome/Edge, VoiceOver + Safari (macOS/iOS) |
| States | All interactive states: default, hover, focus, active, disabled, error, expanded/collapsed |

## 3.3 Testing Environments

| Environment | OS | Screen Reader | Browser |
| --- | --- | --- | --- |
| Desktop - Windows | Windows 11 | NVDA 2024+ | Chrome (latest) |
| Desktop - Windows | Windows 11 | JAWS 2024+ | Chrome / Edge (latest) |
| Desktop - macOS | macOS 14+ | VoiceOver | Safari (latest) |
| Mobile - iOS | iOS 17+ | VoiceOver | Safari Mobile |
| Mobile - Android | Android 14+ | TalkBack | Chrome Mobile |
| Tablet - iPad | iPadOS 17+ | VoiceOver | Safari |

# 4. Testing Tools & Methodology

## 4.1 Automated Testing Tools

| Tool | Purpose | Integration Point | Coverage |
| --- | --- | --- | --- |
| axe-core (Deque) | Automated WCAG rule engine | CI pipeline (GitHub Actions) + browser extension | ~30-40% of WCAG issues detectable |
| Lighthouse Accessibility | Google performance + a11y audit | CI pipeline + Chrome DevTools | Subset of axe rules + best practices |
| WAVE (WebAIM) | Visual accessibility evaluation | Browser extension (manual review) | Structural issues + contrast + ARIA |
| Pa11y | CLI-based accessibility testing | CI pipeline (automated) | HTML_CodeSniffer rules |
| axe Monitor (Deque) | Scheduled full-site scanning | Scheduled crawl (weekly) | Full site regression monitoring |
| Color Contrast Analyzer (TPGi) | Precise color contrast measurement | Design review + manual testing | WCAG 1.4.3 + 1.4.11 contrast ratios |
| ARC Toolkit (TPGi) | Developer-focused a11y testing | Browser extension | ARIA validation + heading structure |

## 4.2 CI/CD Integration Requirements

Accessibility testing must be integrated into the development pipeline:

| Pipeline Stage | Tool | Action on Failure | Threshold |
| --- | --- | --- | --- |
| Pull Request | axe-core via GitHub Action | Block merge | Zero Critical/Serious violations |
| Pull Request | Lighthouse CI | Warning (non-blocking) | Score >= 90 |
| Nightly Build | Pa11y full-site crawl | Alert to team | Zero new Critical issues |
| Weekly | axe Monitor site scan | Report to accessibility lead | Trend tracking; no regression |
| Pre-Release | Full manual audit | Release gate | Zero Critical/Major open defects |

## 4.3 Manual Testing Methodology

Manual testing follows a structured protocol per page/component:

Tab through entire page from top to bottom (keyboard only — no mouse)

Verify visible focus indicator on every interactive element

Verify logical focus order matches visual reading order

Activate all interactive elements using keyboard (Enter/Space/Arrows)

Verify no keyboard traps (can Tab out of all components)

Enable screen reader; navigate page using heading shortcuts (H key)

Verify all images have appropriate alt text (decorative = empty alt)

Verify form labels are programmatically associated

Verify error messages are announced and associated with fields

Zoom to 200% — verify no content loss or overlap

Zoom to 400% — verify content reflows to single column (no horizontal scroll)

Test with Windows High Contrast mode enabled

Verify skip navigation link is present and functional

Verify page language is declared (html lang attribute)

Check color contrast of all text elements against backgrounds

# 5. Test Cases by WCAG Principle

## 5.1 Perceivable

| WCAG SC | Test Case | How to Test | Pass Criteria |
| --- | --- | --- | --- |
| 1.1.1 Non-text Content | All images have alt text | axe scan + manual review of all <img> elements | Every image has alt attribute; decorative images have alt="" |
| 1.1.1 Non-text Content | Icons have accessible names | Screen reader announces icon purpose | Icon buttons/links have aria-label or visually hidden text |
| 1.2.1 Audio-only/Video-only | Pre-recorded media has alternatives | Check for transcript/audio description | Transcript available for audio; description for video-only |
| 1.2.2 Captions | Videos have synchronized captions | Play video; verify captions present and accurate | Captions are synchronized, complete, and accurate |
| 1.2.5 Audio Description | Video has audio description track | Check for AD track availability | Audio description available for video content |
| 1.3.1 Info & Relationships | Headings use proper hierarchy | ARC Toolkit heading outline; screen reader H-nav | No skipped levels; logical h1>h2>h3 structure |
| 1.3.1 Info & Relationships | Lists use proper list markup | Inspect DOM for <ul>/<ol>/<dl> | Content that is visually a list uses list elements |
| 1.3.1 Info & Relationships | Tables have proper headers | Inspect <th> scope attributes | Data tables have <th> with scope; caption present |
| 1.3.1 Info & Relationships | Form fields have labels | axe scan + screen reader test | Every input has associated <label> or aria-label |
| 1.3.2 Meaningful Sequence | Reading order is logical | Linearize page; read without CSS | Content order makes sense without visual styling |
| 1.3.4 Orientation | Works in portrait and landscape | Rotate device/viewport | Content adapts; no content locked to orientation |
| 1.4.1 Use of Color | Color not sole indicator | View in grayscale | Links distinguishable by underline; errors have icon+text |
| 1.4.3 Contrast (Minimum) | Text contrast >= 4.5:1 (normal) / 3:1 (large) | Color Contrast Analyzer on all text | All text passes minimum ratio |
| 1.4.4 Resize Text | Text resizable to 200% without loss | Browser zoom to 200% | No content clipped, overlapping, or hidden |
| 1.4.5 Images of Text | No images used for text content | Visual inspection | Real text used; images of text only for logos/brand |
| 1.4.10 Reflow | Content reflows at 400% zoom (320px) | Zoom to 400% or set viewport 320px | Single column layout; no horizontal scrolling |
| 1.4.11 Non-text Contrast | UI components have 3:1 contrast | Check buttons, inputs, icons against background | All UI boundaries/states meet 3:1 ratio |
| 1.4.12 Text Spacing | Content readable with increased spacing | Apply 1.5x line-height, 2x paragraph, 0.12em letter | No content overlap or clipping with increased spacing |
| 1.4.13 Content on Hover/Focus | Tooltips/popovers are dismissible and persistent | Hover + focus interactive tooltips | Dismissible (Esc); persistent (hover stays); hoverable |

## 5.2 Operable

| WCAG SC | Test Case | How to Test | Pass Criteria |
| --- | --- | --- | --- |
| 2.1.1 Keyboard | All functions available via keyboard | Tab through page; activate all controls | Every interactive element reachable and operable |
| 2.1.2 No Keyboard Trap | User can navigate away from all elements | Tab into and out of every component | Focus never gets stuck; can always Tab away |
| 2.1.4 Character Key Shortcuts | Single-key shortcuts can be remapped/disabled | Check for single-char shortcuts | If present: can be turned off or remapped |
| 2.2.1 Timing Adjustable | Time limits can be extended or disabled | Check for auto-rotating content, session timeouts | User warned and given option to extend |
| 2.2.2 Pause, Stop, Hide | Auto-moving content can be paused | Check carousels, animations, auto-play | Pause button available; respects prefers-reduced-motion |
| 2.3.1 Three Flashes | No content flashes > 3 times/second | Visual inspection of animations | No flashing content above threshold |
| 2.4.1 Bypass Blocks | Skip navigation link present | Tab on page load; check first focus | Skip to main content link visible on focus; functions correctly |
| 2.4.2 Page Titled | Every page has descriptive <title> | Check <title> element | Unique, descriptive title per page |
| 2.4.3 Focus Order | Focus order matches visual order | Tab through; compare to visual layout | Logical left-to-right, top-to-bottom focus order |
| 2.4.4 Link Purpose (in Context) | Link text describes destination | Screen reader reads links out of context | No "click here" or "read more" without context |
| 2.4.5 Multiple Ways | Multiple ways to reach pages | Check for navigation + search + sitemap | At least 2 ways to reach any page |
| 2.4.6 Headings and Labels | Headings/labels describe topic | Read heading outline; check form labels | Headings are descriptive; labels identify input purpose |
| 2.4.7 Focus Visible | Keyboard focus indicator is clearly visible | Tab through page; check focus styling | Visible focus ring on all interactive elements; min 3:1 contrast |
| 2.5.1 Pointer Gestures | Multi-point gestures have single-pointer alternative | Check for pinch/swipe-only interactions | Single click/tap alternative available for all gestures |
| 2.5.2 Pointer Cancellation | Actions fire on up-event, not down | Click and drag away before releasing | Action only completes on mouseup/touchend |
| 2.5.3 Label in Name | Visible label matches accessible name | Compare visible text to aria-label/accessible name | Accessible name contains visible text |
| 2.5.4 Motion Actuation | Motion-triggered actions have alternatives | Check for shake/tilt interactions | Button/control alternative available; can be disabled |

## 5.3 Understandable

| WCAG SC | Test Case | How to Test | Pass Criteria |
| --- | --- | --- | --- |
| 3.1.1 Language of Page | Page language declared in HTML | Check <html lang="en"> | lang attribute present with correct language code |
| 3.1.2 Language of Parts | Content in other languages marked | Check lang attribute on foreign text spans | Passages in different language have lang attribute |
| 3.2.1 On Focus | No context change on focus alone | Tab to every element; check for unexpected changes | No navigation/submission triggered by focus alone |
| 3.2.2 On Input | No context change on input without warning | Interact with form controls; check for auto-submit | No unexpected navigation on select/input; user warned |
| 3.2.3 Consistent Navigation | Navigation consistent across pages | Compare nav across 5+ pages | Navigation appears in same order on all pages |
| 3.2.4 Consistent Identification | Same functions have same labels | Compare common elements across pages | Search, nav, footer use consistent naming/icons |
| 3.3.1 Error Identification | Errors clearly identified and described | Submit forms with invalid data | Error messages identify field and describe the error |
| 3.3.2 Labels or Instructions | Forms have labels and required field indicators | Check all form fields | Labels present; required fields indicated; format hints shown |
| 3.3.3 Error Suggestion | Error messages suggest correction | Trigger validation errors | Suggestions provided (e.g., "Email must include @") |
| 3.3.4 Error Prevention (Legal/Financial) | Reversible submissions or confirmation | Submit important forms | Confirmation step or ability to undo/review before submit |

## 5.4 Robust

| WCAG SC | Test Case | How to Test | Pass Criteria |
| --- | --- | --- | --- |
| 4.1.1 Parsing | Valid HTML markup (no duplicate IDs, proper nesting) | W3C HTML validator; axe scan | No duplicate IDs; proper element nesting; valid HTML5 |
| 4.1.2 Name, Role, Value | Custom components expose correct ARIA semantics | Screen reader + axe scan of custom widgets | Custom controls announce role, state, name, value correctly |
| 4.1.3 Status Messages | Status messages announced without focus | Trigger status messages (success, error, loading) | Live regions (aria-live) announce status to screen readers |

## 5.5 Block/Component-Specific Test Cases

| Block/Component | Test Focus | Key Checks |
| --- | --- | --- |
| Navigation / Header | Keyboard nav, ARIA menus, mobile hamburger | Arrow key navigation; role=menubar; mobile menu toggle announces state; skip nav link |
| Footer | Link grouping, heading structure | Links grouped with headings; landmark role; consistent structure |
| Hero Banner | Image alt text, text contrast over images | Meaningful alt for content images; text readable against background |
| Carousel / Slider | Pause, keyboard controls, live region | Pause button; arrow key navigation; role=region; current slide announced |
| Accordion | ARIA expanded/collapsed, keyboard | aria-expanded toggling; Enter/Space to toggle; content hidden from AT when collapsed |
| Tabs | ARIA tablist pattern, arrow key nav | role=tablist/tab/tabpanel; arrow keys switch tabs; active tab announced |
| Modal / Dialog | Focus trap, Esc to close, ARIA dialog | Focus trapped inside modal; Esc closes; aria-modal=true; return focus on close |
| Forms | Labels, errors, required, autocomplete | Programmatic labels; error association; required indicated; autocomplete attributes |
| Data Tables | Headers, caption, scope | <th> with scope; <caption> present; complex tables have id/headers |
| Search | Label, suggestions, results announcement | Input labeled; autocomplete accessible; results count announced via live region |
| Video Player | Captions, keyboard controls, transcript | CC toggle; keyboard play/pause/seek; transcript link; audio description toggle |
| Cards / Teasers | Link coverage, heading structure, image alt | Entire card clickable OR clear link; heading per card; decorative images alt="" |
| Breadcrumbs | ARIA navigation landmark, current page | nav aria-label="Breadcrumb"; aria-current="page" on last item |
| Pagination | ARIA labels, current page indicator | aria-label on nav; aria-current on active page; disabled states announced |
| Toast / Notifications | Live region, dismissible, timing | role=alert or aria-live=assertive; dismiss button; auto-dismiss > 5 seconds |

# 6. Acceptance Criteria

## 6.1 Overall Compliance Acceptance Criteria

A page/component is considered accessible when ALL of the following are met:

| # | Criterion | Measurement | Threshold |
| --- | --- | --- | --- |
| AC-1 | Zero Critical accessibility defects | Automated + manual testing | Must be 0 Critical defects |
| AC-2 | Zero Major accessibility defects | Automated + manual testing | Must be 0 Major defects |
| AC-3 | Automated scan passes | axe-core scan of page | Zero Serious/Critical violations; zero errors in axe |
| AC-4 | Lighthouse Accessibility score | Lighthouse audit | Score >= 95 (target 100) |
| AC-5 | Full keyboard operability | Manual keyboard testing | 100% of interactive elements operable via keyboard |
| AC-6 | Screen reader compatibility | NVDA + VoiceOver testing | All content readable and navigable; no missing announcements |
| AC-7 | Color contrast compliance | Contrast analysis of all text/UI | 100% of elements meet WCAG contrast ratios |
| AC-8 | Responsive accessibility | 200% and 400% zoom testing | No content loss; no horizontal scroll at 320px viewport |
| AC-9 | ARIA correctness | axe ARIA rules + manual validation | No invalid ARIA roles, states, or properties |
| AC-10 | Document/media accessibility | PDF checker + caption verification | All PDFs tagged; all videos captioned |

## 6.2 Per-Component Acceptance Criteria

Each block/component must pass these checks before being marked "Done":

axe-core scan returns zero violations when component is rendered on page

All interactive elements reachable and operable via keyboard (Tab, Enter, Space, Arrow keys as appropriate)

Visible focus indicator present on all interactive elements with >= 3:1 contrast ratio

Screen reader (NVDA) announces component role, name, and state correctly

ARIA attributes are valid and correctly applied (validated by axe + manual)

Color contrast meets 4.5:1 for normal text, 3:1 for large text, 3:1 for UI components

Component is usable at 200% browser zoom without content loss

Component functions correctly with CSS disabled (content still accessible)

Error states are announced to screen readers via aria-live or aria-describedby

Animations respect prefers-reduced-motion media query

## 6.3 Page-Level Acceptance Criteria

Page has unique, descriptive <title> element

Page has <html lang="xx"> attribute correctly set

Skip navigation link is first focusable element; links to main content

Heading hierarchy is logical (single h1, sequential levels, no skipping)

All landmarks properly defined (header, nav, main, footer, complementary)

No duplicate IDs exist in the DOM

Focus order follows logical visual reading order (left-to-right, top-to-bottom)

All images have appropriate alt attributes (meaningful or empty for decorative)

Page is usable with browser zoom at 200% and 400% (reflow test)

No auto-playing media without user control

## 6.4 Release Gate Criteria

| Gate | Criteria | Required For |
| --- | --- | --- |
| Sprint Release | Zero Critical/Major a11y defects in new/modified components | Every sprint delivery |
| UAT Release | Full manual audit completed; all Critical/Major resolved | User Acceptance Testing entry |
| Production Release | VPAT/ACR document generated; zero Critical open; Minor defects documented with remediation plan | Go-Live approval |
| Ongoing | Weekly automated scan; no regression; new content meets standards | Post-launch maintenance |

# 7. Defect Classification & Severity

## 7.1 Severity Definitions

| Severity | Definition | Examples | Resolution SLA |
| --- | --- | --- | --- |
| Critical | Content/functionality completely inaccessible to users with disabilities; blocks task completion | Keyboard trap; missing form labels; no alt text on functional images; zero contrast text; no captions on video | Must fix before release |
| Major | Significant barrier that makes content very difficult (but not impossible) to access | Poor focus order; missing heading structure; low contrast (close to threshold); unclear error messages; missing ARIA on complex widgets | Must fix before release |
| Minor | Causes inconvenience but content is still accessible through alternative means | Redundant alt text; minor focus style issues; verbose ARIA labels; decorative image with unnecessary alt text | Fix within 2 sprints |
| Advisory | Best practice recommendation; not a WCAG violation but improves experience | Enhanced screen reader hints; improved touch target size beyond minimum; additional ARIA descriptions | Backlog (nice to have) |

## 7.2 Severity Assignment Rules

ALL WCAG Level A failures = Critical (these are baseline requirements)

WCAG Level AA failures that block content access = Critical

WCAG Level AA failures that significantly impair experience = Major

WCAG Level AA failures with available workaround = Minor

Best practice violations (no WCAG SC failure) = Advisory

Issues affecting legal/financial forms or emergency content = automatically elevated one level

## 7.3 Defect Report Required Fields

| Field | Description | Example |
| --- | --- | --- |
| Title | Brief description of the issue | "Missing alt text on product hero image" |
| WCAG SC | Which success criterion is violated | 1.1.1 Non-text Content (Level A) |
| Severity | Critical / Major / Minor / Advisory | Critical |
| Page/URL | Where the issue occurs | /products/widget-x |
| Component | Which block/component is affected | Hero Banner block |
| Steps to Reproduce | How to observe the issue | 1. Navigate to page 2. Inspect hero image 3. No alt attribute present |
| Expected Behavior | What should happen | Image should have descriptive alt text: "Widget X product overview" |
| Actual Behavior | What currently happens | Image has no alt attribute; screen reader announces filename |
| Impact | Who is affected and how | Blind users cannot understand the hero image content |
| Assistive Technology | AT used during testing | NVDA 2024.1 + Chrome 120 |
| Screenshot/Recording | Evidence of the issue | Attached screenshot showing DOM and screen reader output |
| Suggested Fix | Recommended remediation | Add alt="Widget X: compact design for enterprise deployment" to <img> |

# 8. Testing Schedule & Cadence

## 8.1 Sprint-Level Testing

| Activity | When | Duration | Deliverable |
| --- | --- | --- | --- |
| Automated scan of new/modified pages | Every PR (CI) | Automated (~2 min) | Pass/fail in PR checks |
| Developer self-test (keyboard + axe) | Before PR submission | 15-30 min per component | Developer attestation in PR |
| QA keyboard & screen reader test | Sprint testing phase | 2-4 hours per sprint | Test results logged in defect tracker |
| Color contrast spot-check | Design review + QA | 30 min per new design | Contrast report |

## 8.2 Milestone Testing

| Milestone | Testing Activity | Duration | Deliverable |
| --- | --- | --- | --- |
| Design Complete | Color contrast audit of all design comps | 1-2 days | Design accessibility report |
| Component Library Complete | Full manual audit of all blocks/components | 3-5 days | Component accessibility audit report |
| UAT Entry | Full-site accessibility audit (manual + automated) | 5-7 days | Comprehensive audit report + VPAT draft |
| Pre-Production | Regression test + VPAT finalization | 2-3 days | Final VPAT/ACR; sign-off document |
| Go-Live | Smoke test (top 10 pages, keyboard + screen reader) | 1 day | Go-live accessibility sign-off |

## 8.3 Ongoing (Post-Launch)

| Activity | Cadence | Scope |
| --- | --- | --- |
| Automated full-site scan | Weekly | All pages crawled by axe Monitor |
| New content accessibility check | Per publish | Author training + automated checks on new pages |
| Quarterly manual audit | Every 3 months | Sample of 20% of pages manually tested |
| Annual VPAT update | Annually | Full VPAT/ACR refresh with latest test results |
| Regression testing | Per code release | All modified components re-tested |

# 9. Reporting & Deliverables

## 9.1 Required Test Deliverables

| Deliverable | Description | Format | Audience |
| --- | --- | --- | --- |
| Automated Scan Report | axe-core/Pa11y output for all tested pages | JSON/HTML export from tool | Development team |
| Manual Audit Report | Detailed findings per page/component with WCAG SC mapping | DOCX/PDF with screenshots | Client + delivery team |
| Defect Log | All identified issues with severity, status, and assignment | Jira/spreadsheet | Project team |
| VPAT / ACR | Voluntary Product Accessibility Template (official conformance report) | VPAT 2.4 template (DOCX/PDF) | Client (legal/procurement) |
| Test Coverage Matrix | Pages/components tested × test types completed | Spreadsheet | QA Lead + PM |
| Remediation Plan | Timeline for fixing identified issues by severity | DOCX/Jira roadmap | Client + delivery team |
| Executive Summary | 1-page summary: overall conformance level, key risks, recommendations | PDF/DOCX | Client leadership |

## 9.2 VPAT / Accessibility Conformance Report (ACR)

A VPAT (Voluntary Product Accessibility Template) documents the conformance level of the website against WCAG 2.1 AA and Section 508. This is the standard format used by procurement teams to evaluate accessibility compliance.

VPAT must include:

Product name, version, date of evaluation

Evaluation methodology (tools used, testing environments)

Per-criterion conformance level: Supports / Partially Supports / Does Not Support / Not Applicable

Remarks and explanations for each criterion

Known issues and remediation timeline

Note: Use the ITI VPAT 2.4 Rev template (Section 508 + WCAG 2.1 edition). Available at: https://www.itic.org/policy/accessibility/vpat

## 9.3 Report Frequency

| Report | Frequency | Recipient |
| --- | --- | --- |
| Automated scan results | Every PR + weekly full scan | Dev team (PR); QA Lead (weekly) |
| Sprint accessibility summary | End of each sprint | Product Owner + Client |
| Full audit report | Per milestone (UAT, Pre-prod) | Client stakeholders |
| VPAT/ACR | Pre-launch + annual refresh | Client legal/procurement |
| Executive dashboard | Monthly | Client leadership |

# 10. Roles & Responsibilities

| Role | Responsibility | Testing Activities |
| --- | --- | --- |
| Developer | Build accessible code; fix defects; self-test before PR | Run axe extension; keyboard test; check ARIA; fix violations before commit |
| Designer | Ensure designs meet contrast ratios; annotate a11y specs | Contrast check on comps; specify focus styles; annotate alt text and ARIA requirements |
| QA Tester | Execute manual accessibility test cases; log defects | Keyboard testing; screen reader testing; zoom testing; document results |
| Accessibility Specialist | Conduct full audits; validate ARIA patterns; produce VPAT | Expert manual testing; VPAT creation; training; remediation guidance |
| Content Author | Write accessible content (alt text, heading structure, link text) | Follow authoring guidelines; use accessibility checker in authoring tool |
| Product Owner | Accept/reject deliverables based on accessibility criteria | Review test reports; approve releases; prioritize remediation |
| Project Manager | Schedule testing activities; track defect resolution | Ensure testing in plan; monitor defect SLAs; report to stakeholders |

## Developer Accessibility Checklist (per PR)

Developers must verify before submitting any PR:

axe browser extension shows zero violations on my changes

I can Tab to every interactive element I created/modified

Focus is clearly visible on all interactive elements

Screen reader (NVDA or VoiceOver) announces my component correctly

All images have appropriate alt text

All form inputs have associated labels

Color contrast meets requirements (checked with tool)

No ARIA errors reported by axe

Component works at 200% zoom

Animations respect prefers-reduced-motion

# Appendix A: WCAG 2.1 AA Success Criteria Checklist

Complete list of WCAG 2.1 Level A and AA success criteria requiring testing:

| SC # | Name | Level | Status |
| --- | --- | --- | --- |
| 1.1.1 | Non-text Content | A | [ ] Pass [ ] Fail [ ] N/A |
| 1.2.1 | Audio-only and Video-only (Prerecorded) | A | [ ] Pass [ ] Fail [ ] N/A |
| 1.2.2 | Captions (Prerecorded) | A | [ ] Pass [ ] Fail [ ] N/A |
| 1.2.3 | Audio Description or Media Alternative | A | [ ] Pass [ ] Fail [ ] N/A |
| 1.2.4 | Captions (Live) | AA | [ ] Pass [ ] Fail [ ] N/A |
| 1.2.5 | Audio Description (Prerecorded) | AA | [ ] Pass [ ] Fail [ ] N/A |
| 1.3.1 | Info and Relationships | A | [ ] Pass [ ] Fail [ ] N/A |
| 1.3.2 | Meaningful Sequence | A | [ ] Pass [ ] Fail [ ] N/A |
| 1.3.3 | Sensory Characteristics | A | [ ] Pass [ ] Fail [ ] N/A |
| 1.3.4 | Orientation | AA | [ ] Pass [ ] Fail [ ] N/A |
| 1.3.5 | Identify Input Purpose | AA | [ ] Pass [ ] Fail [ ] N/A |
| 1.4.1 | Use of Color | A | [ ] Pass [ ] Fail [ ] N/A |
| 1.4.2 | Audio Control | A | [ ] Pass [ ] Fail [ ] N/A |
| 1.4.3 | Contrast (Minimum) | AA | [ ] Pass [ ] Fail [ ] N/A |
| 1.4.4 | Resize Text | AA | [ ] Pass [ ] Fail [ ] N/A |
| 1.4.5 | Images of Text | AA | [ ] Pass [ ] Fail [ ] N/A |
| 1.4.10 | Reflow | AA | [ ] Pass [ ] Fail [ ] N/A |
| 1.4.11 | Non-text Contrast | AA | [ ] Pass [ ] Fail [ ] N/A |
| 1.4.12 | Text Spacing | AA | [ ] Pass [ ] Fail [ ] N/A |
| 1.4.13 | Content on Hover or Focus | AA | [ ] Pass [ ] Fail [ ] N/A |
| 2.1.1 | Keyboard | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.1.2 | No Keyboard Trap | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.1.4 | Character Key Shortcuts | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.2.1 | Timing Adjustable | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.2.2 | Pause, Stop, Hide | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.3.1 | Three Flashes or Below Threshold | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.4.1 | Bypass Blocks | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.4.2 | Page Titled | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.4.3 | Focus Order | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.4.4 | Link Purpose (In Context) | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.4.5 | Multiple Ways | AA | [ ] Pass [ ] Fail [ ] N/A |
| 2.4.6 | Headings and Labels | AA | [ ] Pass [ ] Fail [ ] N/A |
| 2.4.7 | Focus Visible | AA | [ ] Pass [ ] Fail [ ] N/A |
| 2.5.1 | Pointer Gestures | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.5.2 | Pointer Cancellation | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.5.3 | Label in Name | A | [ ] Pass [ ] Fail [ ] N/A |
| 2.5.4 | Motion Actuation | A | [ ] Pass [ ] Fail [ ] N/A |
| 3.1.1 | Language of Page | A | [ ] Pass [ ] Fail [ ] N/A |
| 3.1.2 | Language of Parts | AA | [ ] Pass [ ] Fail [ ] N/A |
| 3.2.1 | On Focus | A | [ ] Pass [ ] Fail [ ] N/A |
| 3.2.2 | On Input | A | [ ] Pass [ ] Fail [ ] N/A |
| 3.2.3 | Consistent Navigation | AA | [ ] Pass [ ] Fail [ ] N/A |
| 3.2.4 | Consistent Identification | AA | [ ] Pass [ ] Fail [ ] N/A |
| 3.3.1 | Error Identification | A | [ ] Pass [ ] Fail [ ] N/A |
| 3.3.2 | Labels or Instructions | A | [ ] Pass [ ] Fail [ ] N/A |
| 3.3.3 | Error Suggestion | AA | [ ] Pass [ ] Fail [ ] N/A |
| 3.3.4 | Error Prevention (Legal, Financial, Data) | AA | [ ] Pass [ ] Fail [ ] N/A |
| 4.1.1 | Parsing | A | [ ] Pass [ ] Fail [ ] N/A |
| 4.1.2 | Name, Role, Value | A | [ ] Pass [ ] Fail [ ] N/A |
| 4.1.3 | Status Messages | AA | [ ] Pass [ ] Fail [ ] N/A |

# Appendix B: Section 508 Mapping to WCAG 2.1

The Revised Section 508 Standards (effective January 2018) directly incorporate WCAG 2.0 Level A and AA success criteria for web content. By testing against WCAG 2.1 AA (which is a superset of WCAG 2.0 AA), all Section 508 web content requirements are covered.

| Section 508 Provision | Requirement | Covered By |
| --- | --- | --- |
| E205.2 | Content shall conform to Level A and Level AA Success Criteria | WCAG 2.1 AA testing (all criteria in Appendix A) |
| E205.3 | Non-web documents shall conform to WCAG 2.0 AA | PDF accessibility testing (separate check) |
| E205.4 | WCAG 2.0 is the referenced standard | Exceeded: we test against WCAG 2.1 AA |
| 302.1 | Without vision | Screen reader testing (NVDA, JAWS, VoiceOver) |
| 302.2 | With limited vision | Zoom 200-400% testing; high contrast mode |
| 302.3 | Without perception of color | Color-not-sole-indicator testing (1.4.1) |
| 302.4 | Without hearing | Caption verification (1.2.2, 1.2.4) |
| 302.5 | With limited hearing | Caption quality check; visual alternatives |
| 302.6 | Without speech | Voice input not required; alternatives available |
| 302.7 | With limited manipulation | Keyboard-only testing; no complex gestures required |
| 302.8 | With limited reach/strength | Touch target size (>= 44x44px recommended) |
| 302.9 | With limited language/cognitive | Clear labels; error prevention; predictable UI |

# Appendix C: Test Results Template

## Page/Component Test Record

| Field | Value |
| --- | --- |
| Page/Component Name | [Enter name] |
| URL | [Enter URL] |
| Template Type | [Enter template] |
| Tester Name | [Enter name] |
| Test Date | [Enter date] |
| Tools Used | [e.g., axe-core 4.8, NVDA 2024.1, Chrome 120] |
| Overall Result | [ ] PASS [ ] FAIL [ ] PARTIAL |
| Critical Issues Found | [Count] |
| Major Issues Found | [Count] |
| Minor Issues Found | [Count] |

## Issue Log Entry Template

| Field | Entry |
| --- | --- |
| Issue ID | A11Y-[NNN] |
| Title | [Brief description] |
| WCAG SC | [e.g., 1.1.1 Non-text Content] |
| Level | [A / AA] |
| Severity | [Critical / Major / Minor / Advisory] |
| Page/Component | [Location] |
| Description | [What was found] |
| Steps to Reproduce | [1. ... 2. ... 3. ...] |
| Expected | [What should happen] |
| Actual | [What currently happens] |
| Impact | [Who is affected and how] |
| AT/Browser | [Screen reader + browser version] |
| Screenshot | [Attached: Y/N] |
| Suggested Fix | [Remediation recommendation] |
| Status | [ ] Open [ ] In Progress [ ] Fixed [ ] Verified [ ] Won't Fix |
| Fixed In | [Sprint/version] |
| Verified By | [Tester name + date] |

## Sprint Accessibility Summary Template

| Metric | This Sprint | Cumulative |
| --- | --- | --- |
| Components tested | [N] | [N total] |
| Pages tested | [N] | [N total] |
| Critical defects found | [N] | [N total open] |
| Major defects found | [N] | [N total open] |
| Minor defects found | [N] | [N total open] |
| Defects resolved | [N] | [N total resolved] |
| Lighthouse a11y avg score | [N] | [trend] |
| axe violations (new) | [N] | [N total open] |
| WCAG criteria fully tested | [N/50] | [N/50] |
| Conformance status | [On track / At risk / Blocked] |  |

— End of Document —